Sprint 1

Sprint Start Date: 1/23/19

Sprint End Date: 2/4/19

As a user, I want to clearly understand how to signup/login and appreciate the UI/UX of the application so that I can fully utilize Clubster’s features.

* Change the UI of the signup screen to Figma Layout (Leena) (Todo)
* Change the UI of the login screen to Figma Layout (Leena) (Todo)
* Switch from successful signup to club screen (Leena) (Todo)
* Fix backend code, make it clear and easy to understand + comments/doc (Kirby)

As a user, I want to see the clubs that I am a member/admin of with a great UI/UX so that I can access Clubster’s features easily.

* Add blue header to HomeScreen + light blue rectangle with Admin and Member buttons (Kirby) (Todo)
* Place Abbreviation of Club in lower left hand corner with Helvetica font (Kirby) (todo)
* If new or not joined, welcome message (Kirby) (Todo)
* Secure grid layout of clubs, responsive with solid behavior (Mo Elattma) (Todo)
* Filter user’s club array from backend to match admin/member buttons (Mo Elattma) (Todo)
* Add React Native Animation to enhance UI/UX of app (Mo Elattma) (Todo)

As a user, I want to have access to my own information so that I can see my own data

* Add background image to profile screen (Adnan)
* Center User’s information below profile picture with Helvetica font (Arturo)
* Add three buttons below Information(Clubs, Pictures, Skills) (Arturo)
* Make sure clubs user is admin of shows up in clubs tab with Helvetica font (Arturo)

As a user, I want to know whether an admin has accepted me as an admin/member of a club so that I can see it’s information.

* Change Notifications UI to figma layout (Arturo)
* Implement swipe functionality with Accept/Reject Buttons (Adnan)

As a User, I want the image upload process to be smooth so that I don’t have to wait for unnecessary delays or deal with bugs

* Create AWS/S3 bucket (Adnan) (Todo)
* Store image url in mongodb instance instead of writing image data (Adnan) (Todo)

- When you change images, delete previous image (Mo Elattma) (Todo)

- Multiple rendering in navigation (Mo Elattma) (Todo)

- Fix bcrypt issue (Whoever)

Other Tasks

* Get computers for Kirby and Leena set up for development
* Fix deleting images on DB, when changing pictures
* Fix navigation with multiple rendering
* Club profile revamp
* Create club form → revamp