Sprint 3

Sprint Start Date: 2/19/19

Sprint End Date: 3/4/19

o As a user, I want to see the list of events that my organization is hosting so that I can be involved in my club

* Make event card similar to figma layout (8)
  + Get driver count, member count, comment, and like count via GET request (8)
  + POST for Comment/Like (5)

o As a user, I want to be able to book a ride or host a ride to an event so that I can get people coming to my club’s event

* Create driving popup component (13)
* Use Expo SDK to use Mapview, ensure there is a pointer to schedule destination (5)
* Allow hosts to host rides (8)
* Allow people who need ride to join (8)

o As a developer, I want to know ho to use d3 to create stunning graphs so that I can code the graph sector of the application

* Spend Sprint time learning d3. Be sure to pull from test mongo shell data (5)
* Host infosession when knowledge acquired is sufficient (5)

o As a user, I want to chat with other admins of my club so that I can be up to date on what events and other information is happening

* Create Conversations Mongodb collection (1)
* Create messages Mongodb collection (1)
* Code GET/POST requests with socket.io connection (8)
* Integrate backend with GiftedChat UI (8)